## Slide 1
RELEASE BRIEFING · 27 OCTOBER 2026
Literate AI 1.3.1
Release, evolution and readiness
Specification to verified artifact, with evidence at every boundary
CURRENT STATUS
Release gate open
Notes: Sources:
README.md
docs/roadmap/release-goals.json
GitHub Actions run 40460869302

## Slide 2
EXECUTIVE SUMMARY
What 1.3.1 represents
The product
A specification-led SDLC harness that treats generated source as replaceable and verification authority as durable.
The release
A patch that joins a rebuilt onboarding film with stricter action custody, release governance and native Windows evidence.
The decision
Exact-main CI is green. Publication waits on the seventeen remaining goals covering all thirteen open milestone issues, discoverable symposium documentation and this deck.
Release quality is defined by completed authority and retained evidence, not by elapsed schedule pressure.
Literate AI 1.3.1
02
Notes: Sources:
README.md: product definition
CHANGELOG.md: Unreleased
docs/roadmap/release-goals.json
GitHub milestone 1.3.1 snapshot on 2026-10-26

## Slide 3
CORE CONCEPTS
The Literate AI execution model
Authority
Specifications
Flavors
Skills
Assets
Plan
Exact DAG
Bounded tasks
Model routes
Generate
Source
Tests
CycloneDX SBOM
Prove
Build
Run
Independent acceptance
Retain
Artifact
Provenance
Test receipt
Cache removal changes cost, not meaning. A changed authority input changes identity.
Literate AI 1.3.1
03
Notes: Sources:
README.md sections 'From specification to binary' and 'What is first class'

## Slide 4
CORE CONCEPTS
What remains first class
Components
Behavior, contracts, composition and acceptance criteria
Assets
Exact required bytes, referenced without surrendering custody
Flavors
Replaceable language, OS, build, runtime and packaging choices
Skills
Bounded agent behavior for planning, generation and verification
Provenance and SBOM
Exact inputs and dependency closure for each accepted artifact
Independent acceptance
Verifier-owned proof outside model-generated tests
Literate AI 1.3.1
04
Notes: Sources:
README.md section 'What is first class'

## Slide 5
RELEASE EVOLUTION
From bounded self-hosting to release-governed native proof
0.1.1
2 Aug
Typed contracts
and cutover
0.6
25 Aug
Cross-host
evidence
0.9
4 Sep
Installed
qualification
1.0
8 Sep
Lifecycle
locking
1.1
4 Oct
Repository move
and adoption
1.2
12 Oct
Native Mix and
release policy
1.3.1
Now
Film, custody
and explicit goals
The through-line: each release moved trust away from implicit environment state and into explicit, replayable evidence.
05
Notes: Sources:
CHANGELOG.md release sections v0.1.1 through v1.2.0
Git tags v0.1.1 through v1.3.0

## Slide 6
LEARNING
What the release history taught us
1
Green is too broad
A passing suite can miss installed, native, cross-host or exact-commit defects.
2
Identity must be exact
Specs, skills, models, dependencies and wire bytes belong in the accepted identity.
3
The verifier owns truth
Model-authored tests help, while independent acceptance decides whether an artifact is usable.
4
Failure needs custody
Unknown ownership, partial publication and post-actuation transport loss must fail closed.
5
Usability is release scope
Onboarding, status, diagnosis and clear evidence determine whether rigor is practical.
6
Deferral needs consent
A roadmap move changes the release promise and therefore requires explicit user approval.
Literate AI 1.3.1
06
Notes: Sources:
CHANGELOG.md
docs/roadmap/active-work.md
docs/architecture/project-releases.md

## Slide 7
RELEASE SCOPE
The 1.3.1 release package
01
Onboarding film
12:04 animated episode, 86 voice turns, captions, poster, rebuildable sources and exact hashes
02
Custody and re-admission
Bounded action ownership plus separate policy-controlled paths for semantic payloads and prior signed binaries
03
HTML repository explorer
Interactive authority graph, provenance metadata and exact Markdown/JSON excerpts with an explicit code-navigation boundary
04
Release governance
Machine-checked goals, completion before publication and user-approved deferral only
05
Windows evidence
Real PE dependency closure runs without xdist contention while retaining the 300-second observation bound
Literate AI 1.3.1
07
Notes: Sources:
CHANGELOG.md Unreleased
README.md onboarding and HTML explorer sections
docs/user/html-repository-explorer.md
verification/onboarding-1.3.1-approval.json

## Slide 8
ONBOARDING
Eight Hours to Make Coffee
The story keeps CI rigor while moving useful feedback earlier through reviewed plans, selected targets, aligned workers and independent evidence.
12:04 runtime
86 NVIDIA Magpie voice turns
SRT and WebVTT captions
Exact approval and media hashes
08
Notes: Sources:
README.md onboarding section
docs/courses/full-onboarding/README.md
verification/onboarding-1.3.1-approval.json
Local poster: media/courses/eight-hours-to-make-coffee/poster.png

## Slide 9
RELEASE METHOD
The publication contract
1
Roadmap
Every goal named
2
Completion
No open goal
3
Exact head
PR and full CI
4
Exact main
Post-merge CI
5
Release CLI
Plan, prepare, check
6
Publish
Tag and assets
7
Verify
Hashes and links
A proposed deferral is a release change. The user must approve the future milestone before the move occurs.
Literate AI 1.3.1
09
Notes: Sources:
CHANGELOG.md Unreleased release-goal policy
docs/roadmap/release-goals.json
skills/agent/release-project/SKILL.md

## Slide 10
CURRENT EVIDENCE
Release readiness at 27 October 2026
Exact-main CI
26 OF 26 GREEN
Merge commit 3b606d42c; run 40460869302 completed successfully
Formal release goals
1 OF 18 COMPLETE
Seventeen declared goals remain blocking until their recorded acceptance is complete
Milestone issues
0 OF 13 CLOSED
Every issue in GitHub milestone 1.3.1 remains open
Contribution sweep
NOT READY
Unresolved issue and branch dispositions remain
Exact-main success closes the Windows observation goal. It does not close the other roadmap goals or milestone scope.
Literate AI 1.3.1
10
Notes: Sources:
litai release contributions sweep --project . --version 1.3.1
docs/roadmap/release-goals.json
GitHub milestone 1.3.1
GitHub Actions run 40460869302

## Slide 11
DELIVERY OUTLOOK
ETA for a compliant 1.3.1 release
27 OCT
Business deadline
Not supportable under the current release policy while goals and milestone issues remain open.
28 OCT
Best case
Possible only if the seventeen remaining goals close through existing evidence and require no additional implementation or CI restart.
30 OCT
Working ETA
Friday end of day PT, assuming evidence reconciliation and native qualification complete without a new product defect.
Risk range: 3 November if any open milestone item needs code, review and another exact-main matrix.
11
Notes: Sources:
Roadmap and milestone snapshot on 2026-10-26
ETA is an inference from current open scope and required release gates

## Slide 12
NEXT ACTIONS
Critical path to publication
COMPLETE
Qualify release policy
All 26 exact-main jobs pass on 3b606d42c, including isolated Windows receiver proof
NOW
Land the enforced scope
Merge the 18-goal milestone reconciliation, scoped documentation CI and this exact release briefing on green CI
THEN
Close seventeen goals
Run missing native qualifications, update roadmap evidence and obtain issue-closure authority
FINALLY
Cut and verify 1.3.1
Plan, prepare, check, publish, verify links and hashes, then mark the milestone complete
Release when the evidence closes the promise.
Literate AI 1.3.1
12
Notes: Sources:
docs/roadmap/active-work.md
docs/roadmap/release-goals.json
literate.release.json
skills/agent/release-project/SKILL.md